# Retail Operations Workflow – iCount System

Prepared by: Your Name
Date: September 06, 2025

# Executive Summary

This proposal outlines the development of the iCount system...

# Project Timeline (Editable Gantt Table)

| Phase | Start | End | Duration (days) | Timeline Bar |
| --- | --- | --- | --- | --- |
| Phase 1: Requirements & DB Schema | Sep 08, 2025 | Sep 23, 2025 | 15 | ███████ |
| Phase 2: Product Catalog & Barcode | Sep 23, 2025 | Oct 13, 2025 | 20 | ██████████ |
| Phase 3: Ordering & Shipment | Oct 13, 2025 | Nov 07, 2025 | 25 | ████████████ |
| Phase 4: Expiration Pre-Alerts | Nov 07, 2025 | Nov 22, 2025 | 15 | ███████ |
| Phase 5: Sales Integration | Nov 22, 2025 | Dec 12, 2025 | 20 | ██████████ |
| Phase 6: Goods Receipt | Dec 12, 2025 | Dec 27, 2025 | 15 | ███████ |
| Phase 7: Inventory Counting | Dec 27, 2025 | Jan 11, 2026 | 15 | ███████ |
| Phase 8: Item Creation & Control | Jan 11, 2026 | Jan 21, 2026 | 10 | █████ |
| Phase 9: Discounts & Promos | Jan 21, 2026 | Jan 31, 2026 | 10 | █████ |
| Phase 10: Spoilage & Transfers | Jan 31, 2026 | Feb 10, 2026 | 10 | █████ |
| Phase 11: Data Adjustments | Feb 10, 2026 | Feb 15, 2026 | 5 | ██ |
| Phase 12: Exporting & Variance Reports | Feb 15, 2026 | Feb 25, 2026 | 10 | █████ |

Note: You can adjust the 'Timeline Bar' column manually by resizing columns or editing blocks.

# Project Timeline (Static Chart)

# Project Cost Breakdown